SMITHFIELD SEWER AUTHORITY AGENDA

SEPTEMBER 8, 2025 1:00 P.M.

PLEDGE OF ALLEGIANCE TO THE FLAG:

ROLL CALL:

BOARD:  Russell Albert, Marianne Bridges, Michael Albert, Terri Timko,

Legal: Robert Kidwell

ENGINEER: Ben Kutz

STAFF:  Corissa Gehring and Norbert Erichsen

PUBLIC:

APPROVE MINUTES OF MEETING HELD ON AUGUST 11, 2025, AS WRITTEN:

PUBLIC COMMENT PERIOD FOR ITEMS ON THE AGENDA:

REGULAR MEETING :

SOLICITOR’S REPORT – ROBERT KIDWELL ESQ.:

Review of Amendment for $50,000 & $220,000 LSA Grant

Promissory Note and Construction Easements for Ash Lane Residents

Review of RFP for 115 Twin Falls Road Garage proposals

ENGINEER’S REPORTS:

SEWER—BEN KUTZ:

Review Monthly Report

Status of Ash & Holly Extension-Notice to Proceed issued 7/7/2025

Status of PA DEP Pre-Planning for Phase 1 and 2 for the Seven Bridge Road(209) extension

447 STORM PIPE—SAL CAIAZZO/MIKE MUFFLEY

SYSTEM OPERATOR’S REPORT

Review Monthly Report.

UTILITY STAFF REPORTS:

PA 1 Calls – 15 Tickets received with 3 sites marked/12 sites cleared.

UNFINISHED BUSINESS:

Smithfield Gateway—waiting for revisions of Sewer Service Agreement & Release of LOC for Wawa site.

Future capacity study—ongoing-Waiting for 3rd Street flow study report from Borough of East Stroudsburg Engineer.

Status of meeting Borough Manager to discuss ongoing and future capacity needs of the Authority.

Status of Local Share Account Statewide 2024 – Grant resubmission for the Seven Bridge Road Extension.

Submitted  11/27/2024. Awards typically made in fall.

Status of 115 Twin Falls Road: Office-Garage space (Received color renderings of exterior elevations of garage) Samples received.

Status of garage maintenance projects – Building Permit approved-Phase 2 bids to be received 10/6/2025

Land Development Plan-Township Engineer did not review Hanover Engineers responses to Township engineers

comments prior to meeting.  Moved to August 14, 2025 PC meeting.  Received review comments from Township 			Engineer 7/25/2025.  Hanover Engineer provided response to comments 7/30/2025.  PC approved LDP 8/14/2025, BOS

approved LDP with waivers 8/26/2025.

Status of Dr. Kahn Project – received request for will serve letter.  Provided Dr. Khan list of required documents, escrow, etc.

Status of Private Pump Station facilities.

NEW BUSINESS:

Motion to pay the bills through September 8, 2025 and ratify the expenditures in the amount of $58,440.21.

Motion to ratify payroll and payroll taxes for August 2025 in the amount of $ 19,556.70.

Accept 2026 MMO for Authority Pension Plan.

Motion to reschedule October 13th Authority Meeting to October 6th at 1:00 pm.

PUBLIC COMMENT PERIOD:

MOTION TO ADJOURN: